Adversary Emulation Lab P.1 · Purple Team Final Project Preliminary Planning Document

| Project P.1 Purple Team | Duration 30 Days | Status Planning — Day 0 |
| --- | --- | --- |

GitHub: github.com/wwalid18/holbertonschool-adversary_emulation_lab

# 1. Project Overview

This document presents the complete planning blueprint for the Adversary Emulation Lab, the P.1 Purple Team final project of the cybersecurity specialization curriculum. It covers the project objective, technical architecture, selected attack techniques, detection strategy, innovation features, 30-day execution plan, and evaluation alignment.

What this project is → A controlled lab environment where real attacker techniques are simulated using MITRE ATT&CK-mapped tools, then detected using a SIEM with custom-written rules — demonstrating the full purple team loop: attack, detect, analyze, improve.

## 1.1  Objective

Build a fully functional adversary emulation lab that:

- Simulates 4 real-world ATT&CK techniques in a controlled VM environment

- Detects each technique using custom Sigma rules deployed in Wazuh

- Validates detections programmatically through a Python automation script

- Visualizes results in a static HTML dashboard

- Documents the full purple team loop in a professional After-Action Report

## 1.2  Why This Project

Purple Team thinking is the most in-demand skill combination in modern security — yet the rarest among students. This project demonstrates mastery of both offensive technique understanding and defensive detection engineering, making it the most differentiating portfolio piece available in the curriculum.

# 2. Technical Stack

Every tool was selected using a single filter: simplest to execute while maximizing learning and presentation value. All tools are free and open-source.

| Component | Tool / Technology | Role |
| --- | --- | --- |
| Host OS | Linux (student machine) | Server, SIEM host, development environment |
| Virtualization | VirtualBox | Runs the Windows 10 victim VM |
| Victim machine | Windows 10 VM | Target of all emulated attacks |
| Endpoint logging | Sysmon + SwiftOnSecurity config | Captures detailed endpoint events |
| SIEM | Wazuh | Centralizes logs, hosts detection rules, web dashboard |
| Attack emulation | Atomic Red Team | Runs techniques T1059, T1547, T1087 |
| Attack emulation | MITRE Caldera | Runs technique T1003 in C2-style mode |
| Detection rules | Sigma (→ Wazuh XML) | Portable, readable rule format |
| Automation | Python 3 | run_emulation.py ties red + blue side together |
| Dashboard | HTML / CSS / JS (static) | Visual results display, shareable single file |
| Version control | GitHub | All code, rules, docs, logs |

Key architectural decision → One Windows 10 VM (victim) running on a Linux host (server + SIEM). No complex multi-VM networking. The Linux host runs Wazuh, receives logs from the Windows agent, and hosts the Python automation. Simplest possible setup that still demonstrates a real SOC-like architecture.

# 3. Selected ATT&CK Techniques

Four techniques were selected to cover the full attack lifecycle (execution → persistence → discovery → credential access) while remaining executable by a solo operator in a single VM environment.

| # | Technique | ATT&CK ID | Tool | Why selected |
| --- | --- | --- | --- | --- |
| 1 | PowerShell execution | T1059.001 | Atomic Red Team | Most common real-world technique; generates rich Sysmon logs |
| 2 | Registry run key persistence | T1547.001 | Atomic Red Team | Simple to emulate, highly visual, critical for defenders to know |
| 3 | Local account discovery | T1087.001 | Atomic Red Team | Low noise, good for showing attacker recon phase clearly |
| 4 | LSASS credential dumping | T1003.001 | MITRE Caldera | High-value target, EDR-triggering, impressive to evaluators |

Each technique will be executed twice: once manually to study the raw logs, and once via the automated Python script to validate detection rules trigger correctly.

# 4. Detection Strategy

## 4.1  Rule Format

All detection rules will be written in Sigma format — a portable, vendor-agnostic YAML-based rule language. Sigma rules will then be converted to Wazuh-compatible XML for deployment. This approach means the rules are readable, portable across SIEMs, and demonstrate professional standards.

## 4.2  Detection Scoring System  (Innovation Feature #1)

After each emulation run, every detection rule will be evaluated on two axes:

| Axis | Scale | What it measures |
| --- | --- | --- |
| Confidence | 1 (missed) → 5 (caught every run) | How reliably the rule detected the technique |
| Noise | 1 (silent) → 5 (constant false positives) | How much alert fatigue the rule generates |

These scores will be displayed visually in the HTML dashboard and analyzed in the After-Action Report. A detection rule that scores high on confidence but low on noise is the ideal — this framing shows analytical maturity beyond basic rule-writing.

## 4.3  ATT&CK Coverage Heatmap  (Innovation Feature #2)

After all detections are validated, the 4 covered techniques will be mapped visually on the MITRE ATT&CK Navigator and included as a screenshot in both the dashboard and the AAR. Covered techniques will be highlighted in green, with a note on techniques that were attempted but not detected (gaps).

# 5. Innovation Features

Three features go beyond the base scope of the project brief, each chosen for being simple to build but high-impact in presentation:

Innovation #1 — Python Detection Validation Pipeline → A script (run_emulation.py) that triggers Atomic Red Team tests automatically, waits, then queries the Wazuh API to confirm whether an alert fired. This ties the red and blue sides together programmatically — instead of manually checking the dashboard after each run, the script does it and logs a pass/fail result. This is the kind of automation real detection engineers build.

Innovation #2 — Detection Scoring System → Each detection rule is rated on Confidence (1–5) and Noise (1–5) after testing. These scores are tracked in a JSON file and visualized in the dashboard. This demonstrates analytical thinking that teams of 3 rarely include.

Innovation #3 — Static HTML Results Dashboard → A single index.html file showing: technique cards with detection status badges, the ATT&CK heatmap, confidence/noise scores per rule, and an emulation timeline. No backend, no framework — opens in any browser. Judges can interact with it instantly during the presentation.

# 6. Repository Structure

The repository will be organized from Day 1. Clean structure is part of the Code Quality criterion.

GitHub Repository → github.com/wwalid18/holbertonschool-adversary_emulation_lab → All code, detection rules, logs, documentation, and the HTML dashboard will be committed progressively throughout the 30 days. The repo is the single source of truth for the entire project.

| Path | Contents |
| --- | --- |
| README.md | Project overview, quick-start, and links to all docs |
| setup/setup-guide.md | Step-by-step lab reproduction guide |
| emulation/atomic-tests/ | Atomic Red Team commands per technique |
| emulation/caldera-profiles/ | Caldera ability configs for T1003 |
| emulation/run_emulation.py | Python automation script (main innovation) |
| detection/sigma-rules/ | Sigma rule .yml files (one per technique) |
| detection/wazuh-rules/ | Converted Wazuh XML rules |
| logs/raw-samples/ | Exported Sysmon/Wazuh log evidence |
| dashboard/index.html | Static HTML results dashboard |
| docs/technique-runbook.md | Per-technique documentation |
| docs/debugging-log.md | Live log of issues encountered and resolved |
| docs/after-action-report.md | Final AAR — primary deliverable |

# 7. 30-Day Execution Plan

The project is divided into four weekly sprints. Each sprint has a single clear goal. Days 29–30 are a deliberate buffer — not optional padding.

| Week 1 | Lab Setup & Telemetry |
| --- | --- |
| Day 1–2 | Install VirtualBox on Linux host. Create and configure Windows 10 VM. Set up host-only networking between VMs. |
| Day 3 | Install Sysmon on Windows using SwiftOnSecurity config. Verify event logs are generating in Event Viewer. |
| Day 4–5 | Install Wazuh server on Linux host. Deploy Wazuh agent on Windows VM. Connect agent to server. |
| Day 6 | Verify logs appear in Wazuh dashboard. Browse Windows filesystem and confirm events appear in real time. |
| Day 7 | Install MITRE Caldera on Linux host. Test agent connection to Windows VM. Take first VM snapshot. Write setup guide draft. |
| Outputs | Lab architecture diagram · setup-guide.md v1 · Screenshot: logs in Wazuh |

| Week 2 | Attack Emulation & Evidence Collection |
| --- | --- |
| Day 8 | Install Atomic Red Team on Windows VM. Confirm all 4 technique test commands are available and executable. |
| Day 9–10 | Run Atomic Red Team tests for T1059, T1547, T1087 one by one. Capture screenshots. Reset VM to snapshot after each run. |
| Day 11 | Run T1003 credential dumping via MITRE Caldera in C2-style mode. Document the difference in log output vs Atomic. |
| Day 12–13 | For each technique: document the exact command, spawned process, Sysmon Event ID fired, and raw log content. |
| Day 14 | Export raw log samples (JSON). Write technique-runbook.md. Begin debugging-log.md with issues found so far. |
| Outputs | Technique runbook · Raw log samples · ATT&CK technique docs |

| Week 3 | Detection Rules, Automation & Dashboard |
| --- | --- |
| Day 15–16 | Write Sigma rules for all 4 techniques based on Week 2 log analysis. One rule file per technique. |
| Day 17 | Convert Sigma rules to Wazuh XML. Deploy rules. Re-run emulations and check if alerts fire. |
| Day 18–19 | Tune rules. Reduce false positives. Score each rule on Confidence and Noise (1–5 scale). Document rationale. |
| Day 20 | Build run_emulation.py: automates test execution and queries Wazuh API for alert confirmation. Test the script. |
| Day 21 | Build dashboard/index.html: technique cards, status badges, score visualization, ATT&CK heatmap grid. |
| Outputs | Sigma + Wazuh rule pack · run_emulation.py · dashboard/index.html · ATT&CK heatmap |

| Week 4 | After-Action Report, Polish & Presentation |
| --- | --- |
| Day 22–23 | Write After-Action Report: Executive Summary, Lab Setup, Techniques Tested, Detection Results, Gaps, Improvements Made. |
| Day 24 | Clean GitHub repo. Organize all folders. Add comments to every script and rule. Review README. |
| Day 25 | Final review of setup guide. Verify a stranger could rebuild the lab from zero using the docs alone. |
| Day 26–27 | Build presentation slides. Use the arc: Lab → Attack → Detect → Analyze → Improve. Embed dashboard and heatmap. |
| Day 28 | Full end-to-end test run: emulation → alert fires → dashboard updates → AAR reflects result. Record demo video. |
| Day 29–30 | Buffer. Fix any broken elements. Polish documentation. Rehearse presentation narrative out loud. |
| Outputs | After-Action Report · GitHub repo (final) · Presentation slides · Demo recording |

# 8. Evaluation Criterion Alignment

The following table maps each evaluation criterion directly to a deliverable in this project. Nothing is left to chance.

| Criterion | How this project covers it | Key deliverable |
| --- | --- | --- |
| Project Functionality | Fully working emulation → detection pipeline end-to-end | Live lab demo + alert screenshots |
| Code Quality | Clean GitHub repo, commented Python scripts and Sigma rules | Organized repo with /scripts /rules /docs |
| Documentation | Setup guide, technique runbook, debugging log, AAR | After-Action Report (primary deliverable) |
| Presentation | Attack → Detect → Analyze → Improve narrative arc | Slide deck following the 4-phase story |
| Problem Solving | Live debugging log kept throughout all 30 days | debugging-log.md with real issues & fixes |
| Innovation | Python automation script + detection scoring system + ATT&CK heatmap | run_emulation.py + dashboard/index.html |

# 9. Risk & Mitigation

| Risk | Likelihood | Mitigation |
| --- | --- | --- |
| VM setup takes longer than 2 days | Medium | Start VirtualBox install on Day 0. Use a pre-built Windows 10 ISO. |
| Wazuh agent connection issues | Medium | Follow official docs exactly. Wazuh community forum is very active. |
| Detection rules don't fire on first try | High | Expected — this is the point. Document the debugging as problem-solving evidence. |
| VM state corrupted during emulation | Low | Take a snapshot before every test run. One-click restore. |
| Week 3 runs over time | Medium | Days 29–30 buffer absorbs this. Cut dashboard features before cutting rules. |

End of Planning Document — Day 0